EECS 581: Software Engineering II

Team Meeting Log

Complete one log for every team meeting, including meetings you hold on your own outside the weekly standup. Store completed logs in teams GitHub repository.

| Team # | 25 |
| --- | --- |
| Date | 09/18/2026 |
| Time (start – end) | 8:45 - 9:20am |
| Location | Eaton 3001 |
| Meeting objective | Status Update |

Attendance

List every team member. Mark present or absent, and note the reason for any absence.

| # | Team member | Present | Absent | Reason if absent |
| --- | --- | --- | --- | --- |
| 1 | Christopher Brush |  | x | Sick |
| 2 | Forest Denton | x |  |  |
| 3 | Wyatt Payne | x |  |  |
| 4 | Ruben Pino-Martinez | x |  |  |
| 5 | Daniel Van Dalsem | x |  |  |
| 6 | Johney Maken | x |  |  |
| 7 | Prosch Hannah | x |  |  |
| 8 | Ian Ruebelmann | x |  |  |

1. Task Completion Confirmation

What each member committed to at the last meeting, and where it stands now. Use: Completed / In progress / Not started.

| Team member | Task assigned last meeting | Status |
| --- | --- | --- |
| Chris | Complete TeamMembers.txt for Documentation | Completed |
| Wyatt | Complete TeamMembers.txt for Documentation | Completed |
| Wyatt | Create sprints, with tickets under each sprint with story points | Completed |
| Ruben | Complete TeamMembers.txt for Documentation | Completed |
| Daniel | Complete TeamMembers.txt for Documentation | Completed |
| Daniel | Create HTML page, UI with JavaScript, to interact with user input, coordinating with Johney | Completed |
| Johney | Complete TeamMembers.txt for Documentation | Completed |
| Ian (Eden) | Complete TeamMembers.txt for Documentation, and add prologue comment for grid.js | Completed |
| Ian (Eden) | Add appropriate code comments for functions | Completed |
| Hannah | Document Weekly Meeting Log for 9/14/2026 | Completed |
| Hannah | Continue supporting document artifact (Software Architecture) | In progress |
| Forest | Add appropriate code comments for functions and document use of AI | Not started |
| Chris | Begin debugging, logging what works and what doesn’t, and what he added to address bugs. Also added a restart button for the flags. | Completed |
| Johney | Met with Chris and discussed debugging protocol | Completed |
| Ruben | Focus on making the UI more visually attractive, coordinating with Johney | In progress |
| Johney | Focus on making the UI more visually attractive, coordinating with Ruben | In progress |
| Ruben | Complete TeamMembers.txt for Documentation | Completed |

2. Discussion Summary and Decisions Made

What the team discussed and what you decided. Record decisions clearly enough that an absent teammate could catch up from this alone.

The team discussed their progress for their given task. Wyatt showed a burndown chart he created, and Ruben did a quick demo of the game with his enhancements to the UI. Hannah shared that she is close to completion of the Software Architecture document, but needs the final code to finish it off and create the readME file. The current project is running on Ruben’s machine, but we still need to merge the branches into main. Our TA Sherri helped us consider the time remaining for the project, and we thought about 1 additional hour per person was about right.

3. Roadblocks and Impediments

Anything slowing the team down — technical problems, unclear requirements, dependencies, scheduling. Note who is affected and what the team plans to do about it.

Coordinating merges was the biggest roadblock/impediment, and a lesson learned the hard way. Daniel wishes he would have merged the UI branch before the comments were complete, because Chris and Ruben started their assignments on their own respective branches, which has caused issues when trying to merge them. Because Johney worked closely with Daniel, Ruben, and Chris, he said he would help oversee the merging process.

4. Tasks Allocated for Next Meeting

Every task needs a named owner and a due date. “The team will work on the UI” is not a task.

| Owner | Task | Due date | Est. hours |
| --- | --- | --- | --- |
| Forest | Add appropriate code comments for functions and document use of AI | 9/20 | 0.33 |
| Hannah | Complete Software Architecture document | 9/20 | 0.5 |
| Hannah | Document September 18 meeting log | 9/20 | 0.5 |
| Hannah | Complete readME file | 9/20 | 0.25 |
| Ruben | Finish debugging UI, add appropriate code comments and document use of AI, and merge his and Chris’ branches | 9/18 | 2 |
| Johney | Complete code comments, merge branches | 9/18 | 0.25 |

5. Person-Hours Logged This Week

Required for the project documentation grade. Record actual hours spent on coding, testing, meetings, and documentation — excluding EECS 581 lectures. Keep this current every week; it cannot be reconstructed accurately at the end of the sprint.

| Team member | Work performed (day by day) | Hours |
| --- | --- | --- |
| Wyatt | Meeting with TA (9/18) (0.58 hours) | 0.58 |
| Hannah | Meeting with TA (9/18) (0.58 hours) Complete readME file (9/18) (0.25 hour) Complete Software Architecture document (9/18) (0.5 hours) Document September 18 meeting log (9/18) (0.25 hour) | 1.58 |
| Ian (Eden) | Meeting with TA (9/18) (0.58 hours) | 0.58 |
| Forest | Meeting with TA (9/18) (0.58 hours) Add appropriate code comments for functions and document use of AI (9/19) (0.67 hours) | 1.25 |
| Daniel | Meeting with TA (9/18) (0.58 hours) | 0.58 |
| Johney | Meeting with TA (9/18) (0.58 hours) Complete code comments, merge branches (9/19) (0.33 hour) | 0.91 |
| Chris |  | 0 |
| Ruben | Meeting with TA (9/18) (0.58 hours) Complete TeamMembers.txt for Documentation (9/18) (0.083 hour) Finish debugging UI, add appropriate code comments and document use of AI, and merge his and Chris’ branches (9/18) (3.5 hours) | 4.163 |
| Team total this week |  | 9.643 |