EECS 581: Software Engineering II

Team Meeting Log

Complete one log for every team meeting, including meetings you hold on your own outside the weekly standup. Store completed logs in teams GitHub repository.

| Team # | 25 |
| --- | --- |
| Date | 09/11/2026 |
| Time (start – end) | 8:45 - 9:45am |
| Location | Eaton 3001 |
| Meeting objective | Kickoff |

Attendance

List every team member. Mark present or absent, and note the reason for any absence.

| # | Team member | Present | Absent | Reason if absent |
| --- | --- | --- | --- | --- |
| 1 | Christopher Brush | x |  |  |
| 2 | Forest Denton | x |  |  |
| 3 | Wyatt Payne | x |  |  |
| 4 | Ruben Pino-Martinez |  | x | KU Band Obligations |
| 5 | Daniel Van Dalsem | x |  |  |
| 6 | Johney Maken | x |  |  |
| 7 | Prosch Hannah | x |  |  |
| 8 | Ian Ruebelmann | x |  |  |

1. Task Completion Confirmation

What each member committed to at the last meeting, and where it stands now. Use: Completed / In progress / Not started.

| Team member | Task assigned last meeting | Status |
| --- | --- | --- |
| Wyatt | Review project assignment guidelines | Completed |
| Hannah | Review project assignment guidelines | Completed |
| Ian (Eden) | Review project assignment guidelines | Completed |
| Forest | Review project assignment guidelines | Completed |
| Daniel | Review project assignment guidelines | Completed |
| Johney | Review project assignment guidelines | Completed |
| Chris | Review project assignment guidelines | Completed |
| Ruben | Review project assignment guidelines | Completed |

2. Discussion Summary and Decisions Made

What the team discussed and what you decided. Record decisions clearly enough that an absent teammate could catch up from this alone.

The team discussed the categories to divide the project into: project manager, documentation, 2-d grid board/game logic, UI, input interaction, and testing/verification. Each category was assigned to one or two team members (see part 4 below). Johney suggested we meet again on Monday morning at 8:30am to touch base on how everyone is progressing in the project.

3. Roadblocks and Impediments

Anything slowing the team down — technical problems, unclear requirements, dependencies, scheduling. Note who is affected and what the team plans to do about it.

Before the meeting, we had not each been assigned roles or divided the project. Our GTA Sherri helped us with the roadblock of dividing the project into pieces, and we were each assigned at least one role to complete in the project.

4. Tasks Allocated for Next Meeting

Every task needs a named owner and a due date. “The team will work on the UI” is not a task.

| Owner | Task | Due date | Est. hours |
| --- | --- | --- | --- |
| Hannah | Document weekly meeting logs, and supporting artifacts | 9/18/2026 | 1 |
| Ian (Eden) | Begin developing the 2-D Grid Board, coordinating with Forest | 9/16/2026 | 0.5 |
| Forest | Begin developing the Game Logic, coordinating with Eden | 9/16/2026 | 2 |

5. Person-Hours Logged This Week

Required for the project documentation grade. Record actual hours spent on coding, testing, meetings, and documentation — excluding EECS 581 lectures. Keep this current every week; it cannot be reconstructed accurately at the end of the sprint.

| Team member | Work performed (day by day) | Hours |
| --- | --- | --- |
| Wyatt | 9/11/2026 Meeting (0.7 hours) | 0.7 |
| Hannah | 9/11/2026 Meeting (0.7 hours) Team Meeting Log (0.5 hours) | 1.2 |
| Ian (Eden) | 9/11/2026 Meeting (0.7 hours) Time spent on 2-D Grid Board (0.83 hours) | 1.53 |
| Forest | 9/11/2026 Meeting (0.7 hours) 9/13/2026 Time spent on Game Logic (1 hour) | 1.7 |
| Daniel | 9/11/2026 Meeting (0.7 hours) | 0.7 |
| Johney | 9/11/2026 Meeting (0.7 hours) | 0.7 |
| Chris | 9/11/2026 Meeting (0.7 hours) | 0.7 |
| Ruben |  |  |
| Team total this week |  | 7.23 |