EECS 581: Software Engineering II

Team Meeting Log

Complete one log for every team meeting, including meetings you hold on your own outside the weekly standup. Store completed logs in teams GitHub repository.

| Team # | 25 |
| --- | --- |
| Date | 09/14/2026 |
| Time (start – end) | 8:30 – 8:45am |
| Location | Discord |
| Meeting objective | Status Update |

Attendance

List every team member. Mark present or absent, and note the reason for any absence.

| # | Team member | Present | Absent | Reason if absent |
| --- | --- | --- | --- | --- |
| 1 | Christopher Brush | x |  |  |
| 2 | Forest Denton | x |  |  |
| 3 | Wyatt Payne | x |  |  |
| 4 | Ruben Pino-Martinez | x |  |  |
| 5 | Daniel Van Dalsem | x |  |  |
| 6 | Johney Maken | x |  |  |
| 7 | Prosch Hannah | x |  |  |
| 8 | Ian Ruebelmann | x |  |  |

1. Task Completion Confirmation

What each member committed to at the last meeting, and where it stands now. Use: Completed / In progress / Not started.

| Team member | Task assigned last meeting | Status |
| --- | --- | --- |
| Ian (Eden) | Developed the 2-D Grid Board, coordinating with Forest | Completed |
| Forest | Developed the Game Logic, coordinating with Eden | Completed |
| Hannah | Document 9/11/2026 weekly meeting log | Completed |
| Hannah | Document supporting artifacts (Software Architecture) | In progress |

2. Discussion Summary and Decisions Made

What the team discussed and what you decided. Record decisions clearly enough that an absent teammate could catch up from this alone.

Forest shared his screen and walked the team through the code that he and Eden wrote for the 2-D Grid Board and the Game Logic. We agreed that it would be easier to test once we got the UI up and running. Johney and Daniel agreed to meet up either today or tomorrow to get started on that. Hannah requested code comments for each function as documentation, to match project specifications. Johney suggested Ruben and Chris handle debugging along with testing, and that was agreed by all parties. Johney also suggested to comment any changes in the code by clearly labeling it as an update, along with reasoning and a name. We briefly discussed the use of Boolean instead of integers for tile state, but it was decided we would wait and ask our TA about it on Friday. Hannah also requested all team members complete the TeamMembers.txt file on GitHub as documentation. As in previous meetings, deadlines were discussed as a team. Time estimates were developed after discussion between members who paired up to complete their portions of the project. Based on prior experience, each team member gave rough estimates for how long they thought their assignment would take to complete, based on its complexity and the integration needed with existing code. For simpler tasks, such as adding their information to the TeamMembers.txt file for example, common consensus was this should take no longer than 6 minutes to complete.

3. Roadblocks and Impediments

Anything slowing the team down — technical problems, unclear requirements, dependencies, scheduling. Note who is affected and what the team plans to do about it.

Difficult to test the code we have so far without a UI, so we agreed to prioritize getting that up and running either today (9/14) or tomorrow (9/15). Johney and Daniel plan on meeting in person so we can get started on testing and debugging the code.

4. Tasks Allocated for Next Meeting

Every task needs a named owner and a due date. “The team will work on the UI” is not a task.

| Owner | Task | Due date | Est. hours |
| --- | --- | --- | --- |
| Chris | Complete TeamMembers.txt for Documentation | 9/18 | 0.1 |
| Wyatt | Complete TeamMembers.txt for Documentation | 9/18 | 0.1 |
| Wyatt | Create sprints, with tickets under each sprint with story points | 9/18 | 1 |
| Ruben | Complete TeamMembers.txt for Documentation | 9/18 | 0.083 |
| Daniel | Complete TeamMembers.txt for Documentation | 9/18 | 0.1 |
| Daniel | Create HTML page, UI with JavaScript, to interact with user input, coordinating with Johney | 9/18 | 3 |
| Johney | Complete TeamMembers.txt for Documentation | 9/18 | 0.1 |
| Johney | Create input interaction and document coding comments, coordinating with Daniel | 9/18 | 0.5 |
| Ian (Eden) | Complete TeamMembers.txt for Documentation, and add prologue comment for grid.js | 9/18 | 0.25 |
| Ian (Eden) | Add appropriate code comments for functions | 9/18 | 0.083 |
| Hannah | Document Weekly Meeting Log for 9/14/2026 | 9/18 | 0.5 |
| Hannah | Continue supporting document artifact (Software Architecture) | 9/18 | 2 |
| Forest | Add appropriate code comments for functions and document use of AI | 9/18 | 0.25 |
| Chris | Begin debugging, logging what works and what doesn’t, and what he added to address bugs. Also added a restart button for the flags. | 9/29 | 1 |
| Johney | Met with Chris and discussed debugging protocol | 9/17 | 0.25 |
| Ruben | Focus on making the UI more visually attractive, coordinating with Johney | 9/29 | 2 |
| Johney | Focus on making the UI more visually attractive, coordinating with Ruben | 9/19 | 0.33 |

5. Person-Hours Logged This Week

Required for the project documentation grade. Record actual hours spent on coding, testing, meetings, and documentation — excluding EECS 581 lectures. Keep this current every week; it cannot be reconstructed accurately at the end of the sprint.

| Team member | Work performed (day by day) | Hours |
| --- | --- | --- |
| Wyatt | Discord Meeting (9/14) (0.25 hours) Completed TeamMembers.txt for Documentation (0.1 hours) Create sprints, with tickets under each sprint with story points (9/18) (1 hour) | 1.35 |
| Hannah | Discord Meeting (9/14) (0.25 hours) Worked on Software Architecture Design doc (9/14) (0.5 hours) Meeting Log (9/14) (0.25 hours) Worked on Software Architecture Design doc (9/15) (0.25 hours) Worked on Software Architecture Design doc (9/16) (0.75 hours) Worked on Software Architecture Design doc (9/17) (1 hour) Finished up September 14 meeting log (9/18) (0.5 hour) | 3.5 |
| Ian (Eden) | Discord Meeting (9/14) (0.25 hours) Added appropriate code comments (9/14) (0.083 hours) Complete TeamMembers.txt for Documentation, and add prologue comment for grid.js (7/17) (0.33 hours) | 0.663 |
| Forest | Discord Meeting (9/14) (0.25 hours) Completed TeamMembers.txt for Documentation (0.1 hours) | 0.35 |
| Daniel | Discord Meeting (9/14) (0.25 hours) Create HTML page for UI (9/15) (2 hours) | 2.25 |
| Johney | Discord Meeting (9/14) (0.25 hours) Completed TeamMembers.txt for Documentation (0.1 hours) Create input interaction and document coding comments, coordinating with Daniel (9/15)(1.5 hours) Met with Chris and discussed debugging protocol (9/17) (0.25 hours) Focus on making the UI more visually attractive, coordinating with Ruben (9/17) (0.33 hours) | 2.43 |
| Chris | Discord Meeting (9/14) (0.25 hours) Begin debugging, logging what works and what doesn’t, and what he added to address bugs. Also added a restart button for the flags. (9/17) (2 hours) Complete TeamMembers.txt for Documentation (9/17) (0.1 hours) | 2.35 |
| Ruben | Discord Meeting (9/14) (0.25 hours) Focus on making the UI more visually attractive, coordinating with Johney (9/17) (4 hours) | 4.25 |
| Team total this week |  | 17.143 |